# Convie Multivendor Marketplace BRD

Oct 18, 2026 · @Prince Efik

## Executive summary

Convie will earn a commission on every order by running a multivendor marketplace for small African vendors. Buyers at home and in the diaspora can pay those vendors in their own currency. The business problem is that these vendors cannot reliably reach buyers outside their country: cross-border card payments fail, FX is opaque, and payouts are slow.

Convie solves this by being the merchant of record on licensed gateways (Paystack, Flutterwave and Stripe), splitting each payment between vendor and platform, and paying vendors locally. This BRD sets the business case, obligations and approvals. The companion PRD sets what the product does.

Decision requested: approve phases 0 and 1, Foundation and a Nigeria beta from Nov 2026 to Mar 2027, and the open decisions listed under sign-off.

## Business objectives

| ID | Objective | Measure | Target | By |
| --- | --- | --- | --- | --- |
| BO-1 | Build vendor supply | Active vendors (≥ 1 sale in 30 days) | 300 | 6 months after GA |
| BO-2 | Prove demand across borders | Share of GMV from buyers outside the vendor's country | ≥ 25% | 6 months after GA |
| BO-3 | Reach transaction scale | Cumulative GMV | $250k | 6 months after GA |
| BO-4 | Earn a positive contribution margin per order | Take rate minus gateway fees, FX cost and refunds | ≥ 4% of GMV | Phase 2 exit |
| BO-5 | Earn vendor trust | Payouts on time | ≥ 99% | From phase 1 |
| BO-6 | Keep financial and regulatory standing | Unresolved reconciliation breaks after 48 h; chargeback rate | 0; < 0.5% | Always |

## Business scope

In scope

- Vendor recruitment, onboarding and KYC/KYB in Nigeria, Ghana and Kenya

- A marketplace for physical goods shipped by vendors

- Buyer payments in NGN, GHS, KES, GBP, EUR and USD

- Commission-based revenue, vendor payouts in local currency, refunds and disputes

- Finance operations: daily reconciliation, FX exposure reporting, tax collection where Convie is liable

Out of scope

- Convie-run warehousing or delivery

- Digital goods, services, regulated goods (alcohol, pharmaceuticals, weapons)

- Buyer wallets, credit, BNPL or crypto

- Vendors outside the three launch countries

- Holding a payment licence. Convie stays a merchant on licensed gateways.

## Stakeholders

R = responsible, A = accountable, C = consulted, I = informed. Names are to be filled in. Today one person may hold several roles.

| Decision area | Product owner | Engineering lead | Finance | Legal and compliance | Operations |
| --- | --- | --- | --- | --- | --- |
| Scope and priorities | A | C | C | C | C |
| Architecture and gateways | C | A | C | C | I |
| Commission, fees and pricing | A | I | R | C | I |
| Vendor KYC policy | C | C | I | A | R |
| Payout schedule and holds | C | C | A | C | R |
| Market entry (new country) | A | C | C | R | C |
| Production release | C | A | I | I | I |

## Business requirements

Each business requirement states an outcome the business needs. The PRD column names the product requirements that deliver it.

| ID | Business requirement | Rationale | PRD trace |
| --- | --- | --- | --- |
| BR-01 | A vendor in NG, GH or KE can start selling within 48 hours of applying, without staff contact | Supply growth (BO-1) | FR-03, FR-04, FR-06 |
| BR-02 | Only verified businesses or individuals receive money | AML and fraud exposure | FR-04, FR-05, FR-18 |
| BR-03 | A buyer pays in their home currency using a method they already use | Conversion and cross-border demand (BO-2) | FR-11, FR-12, FR-15 |
| BR-04 | One payment covers a basket from several vendors | Basket size and conversion | FR-10, FR-11, FR-13 |
| BR-05 | Convie's commission is deducted automatically and never relies on vendor remittance | Revenue assurance (BO-4) | FR-15, FR-19 |
| BR-06 | Vendors are paid in their local currency on a published schedule | Vendor trust (BO-5) | FR-18, FR-23 |
| BR-07 | Finance can prove where every unit of money is on any day | Audit, tax and gateway standing (BO-6) | FR-19, FR-20, NFR-09 |
| BR-08 | FX exposure is visible daily and capped | Margin protection (BO-4) | FR-07, FR-12 |
| BR-09 | Buyers can get a refund for undelivered or misdescribed goods | Consumer protection law, chargeback rate | FR-17, FR-21 |
| BR-10 | Personal and KYC data is handled lawfully in every market | NDPA, GDPR and peer laws | NFR-03, NFR-04 |
| BR-11 | A gateway outage in one market does not stop sales in that market | Revenue continuity | FR-15, NFR-05 |
| BR-12 | Operations can suspend a vendor, hold a payout or force a refund | Fraud response | FR-24 |

## Revenue model and unit economics

Convie keeps about 5.8% of a domestic order and about 4.6% of a cross-border one, after gateway fees and a refund allowance. Both clear the 4% target in BO-4, but cross-border orders have the thinner margin.

Revenue lines: commission per order (default 8%, set per category), FX spread on cross-currency orders (default 1.5%), and later paid vendor placement (phase 3 or after).

| Line, % of GMV | Domestic NG order (₦50,000) | Cross-border order (UK buyer, NG vendor) |
| --- | --- | --- |
| Commission | +8.0% (₦4,000) | +8.0% |
| FX spread | 0 | +1.5% |
| Gateway fee (approximate) | −1.7% (₦850) | −3.9% |
| Refund and chargeback allowance | −0.5% | −1.0% |
| Contribution | ≈ 5.8% | ≈ 4.6% |
| Vendor receives | 92% (₦46,000) | 92% of base price, in NGN |

Gateway fees are approximate figures from memory, not a quote: about 1.5% + ₦100 local, and about 3.9% for international cards. Finance must confirm current contracted rates before pricing is fixed. Delivery cost is paid by the buyer per vendor and is excluded.

## Regulatory, tax and compliance

Convie must clear each market's data, consumer, tax and KYC obligations before taking money there. Legal review is the entry gate for every new country. The rates and laws below come from general knowledge and need counsel's confirmation.

| Market | Data protection | Consumer protection | Indirect tax on Convie's fee or sales | KYC / AML basis |
| --- | --- | --- | --- | --- |
| Nigeria | NDPA 2023, NDPC registration | FCCPA 2018 (FCCPC) | VAT 7.5% | CBN rules via the gateway; BVN or NIN for vendors |
| Ghana | Data Protection Act 2012 | Consumer protection regulations | VAT plus levies | Ghana Card for vendors |
| Kenya | Data Protection Act 2019, ODPC registration | Consumer Protection Act 2012 | VAT 16% | KRA PIN, national ID |
| UK (buyers) | UK GDPR | Consumer Rights Act 2015, 14-day returns for distance sales | VAT 20% on low-value imports, collected by the marketplace | Gateway-led |
| EU (buyers) | GDPR | Consumer Rights Directive | VAT via IOSS for consignments up to €150 | Gateway-led |
| US (buyers) | State privacy laws | FTC rules | State marketplace facilitator sales tax | Gateway-led |

Obligations that shape the product: marketplace VAT collection for UK and EU buyers (PRD open question Q5), KYC before the first payout, buyer refund rights, and data residency checks for KYC documents.

## Costs and investment

Infrastructure stays at or under about $355 a month through the Nigeria beta if all services share one managed MySQL cluster (a separate database each) and deploys run directly from the CLI rather than through paid CI. The bands below are estimates for DigitalOcean-class hosting, not quotes.

| Cost item | Phase 0–1 (monthly) | Phase 2–3 (monthly) | Notes |
| --- | --- | --- | --- |
| Compute (staging and production) | $100–180 | $250–500 | Docker hosts; Kubernetes only past phase 2 |
| Managed MySQL and Redis | $75–135 | $150–300 | One cluster, one database per service, daily backups |
| Object storage and CDN | $5–20 | $20–50 | Product images, KYC documents (encrypted) |
| Monitoring and logs | $0–20 | $20–80 | Self-hosted first |
| Infrastructure total | $180–355 | $440–930 |  |
| KYC checks | per check | per check | Volume-priced by provider; to quote |
| SMS and email | per message | per message | Volume-priced; to quote |
| Gateway fees | % of GMV | % of GMV | See unit economics |

One-off costs to quote: legal review per market, data protection registrations, foreign entity setup if Stripe is chosen (PRD Q1), and a penetration test before GA.

## Risks, assumptions, constraints and dependencies

Business risks

| Risk | Impact on the business | Owner | Response |
| --- | --- | --- | --- |
| Naira volatility erodes margin on cross-currency orders | Margin below BO-4 | Finance | Spread, short payout cycles, daily exposure cap |
| Too few vendors at launch, so buyers find thin catalogues | Misses BO-1 and BO-3 | Product owner | Recruit 30 vendors in named categories before beta |
| Gateway suspends Convie for high disputes | Revenue stops in a market | Operations | Fallback gateway, vendor holds, chargeback monitoring |
| Tax liability as a marketplace facilitator in UK, EU or US | Unplanned cost | Finance | Hold diaspora buyers to phase 3 until VAT is set up |
| Small team spread across many services | Delays to the plan | Engineering lead | Merge low-traffic services; keep phase scope fixed |

Assumptions

- Launch markets are Nigeria, Ghana and Kenya, with UK, EU and US buyers in phase 3.

- Convie is merchant of record and never holds a payment licence.

- Vendors ship their own goods.

- The current Laravel 13 microservices stack is kept. No stack change.

Constraints

- Nigerian entities cannot open Stripe accounts directly.

- Card data must stay outside Convie's systems (PCI SAQ-A).

- Infrastructure budget stays within the bands under costs and investment.

Dependencies

- Gateway merchant approval: Paystack, Flutterwave, and Stripe if chosen

- A KYC provider contract

- Legal opinion per market

- A decision on which product-service branch becomes the base

## Approval and sign-off

Approval of this BRD releases phases 0 and 1. Each later phase needs its gate (see the PRD release plan) plus a fresh sign-off from Finance and Legal.

| Role | Name | Decision | Date |
| --- | --- | --- | --- |
| Product owner | princezonik |  |  |
| Engineering lead |  |  |  |
| Finance |  |  |  |
| Legal and compliance |  |  |  |
| Operations |  |  |  |

Open decisions for sign-off

- ☐ Commission rate and who bears gateway fees (PRD Q4)

- ☐ Foreign entity for Stripe, or Flutterwave for all international cards (PRD Q1)

- ☐ VAT approach for UK and EU buyers (PRD Q5)

- ☐ Payout hold periods: 7 days standard, 14 days for new vendors